KANAK TURNKEY PROJECTS

#Introduction

The Turnkey Project Management System is a comprehensive web-based platform designed for managing construction and turnkey projects from initial lead generation through project completion. The system provides end-to-end functionality covering sales pipeline management, project execution, financial management, procurement, stakeholder communication, and document management. Built the platform supports role-based access control and workflow automation for construction project teams.

## Glossary

- System: The Turnkey Project Management System web application

- User: An authenticated person with assigned roles accessing the system

- Admin: A user with the admin role having full system access

- Project Manager: A user with project management responsibilities

- Engineer: A user with engineering and technical responsibilities

- Accountant: A user with financial management responsibilities

- Procurement Officer: A user with procurement and vendor management responsibilities

- Viewer: A user with read-only access to the system

- Lead: A potential project opportunity in the sales pipeline

- Project: An active construction or turnkey project

- Task: A work item assigned to a user within a project

- RA Bill: Running Account Bill submitted for project milestones

- BOQ: Bill of Quantities detailing project cost breakdown

- PO: Purchase Order issued to vendors

- RFQ: Request for Quotation sent to vendors

- Financial Instrument: EMD, Bank Guarantee, or Retention/DLP tracking record

- Stakeholder: A person or organization with interest in a project

- Document: A file uploaded and managed within the system

- Expense: A project-related expenditure requiring approval

- Invoice: A billing document sent to clients

- Vendor: A supplier or service provider

- Material: An inventory item tracked in the system

- Workflow Stage: A step in a business process requiring completion

## Requirements

### Requirement 1: User Authentication and Authorization

User Story: As a system administrator, I want secure user authentication and role-based access control, so that users can only access features appropriate to their roles.

#### Acceptance Criteria

1. THE System SHALL integrate with Backend database. Authentication for user login and signup

2. WHEN a new user signs up, THE System SHALL automatically create a profile record and assign the viewer role

3. THE System SHALL support the following roles: admin, project manager, engineer, accountant, procurement officer, viewer

4. THE System SHALL allow users to have multiple roles simultaneously

5. WHEN a user attempts to access a protected route without authentication, THE System SHALL redirect to the login page

6. THE Admin SHALL be able to assign and remove roles for any user

7. THE System SHALL enforce role-based permissions for all data operations according to the permissions matrix

8. THE System SHALL support password reset functionality via email

9. THE System SHALL maintain user session state across page refreshes

10. THE System SHALL provide a role switcher interface for testing different role permissions

### Requirement 2: Sales Pipeline Management

User Story: As a sales manager, I want to track leads through the sales pipeline from initial contact to project conversion, so that I can manage opportunities effectively.

#### Acceptance Criteria

1. THE System SHALL support lead statuses: new, contacted, qualified, lost, won

2. THE System SHALL support pipeline stages: lead_creation, site_visit, drawings, boq, negotiation, finalization

3. WHEN a lead is created, THE System SHALL auto-generate a unique lead number in format LD-YYYYMMDD-XXXX

4. THE System SHALL allow recording lead information including customer name, company, contact details, project type, location, budget estimate, and lead source

5. THE System SHALL support lead priorities: urgent, high, medium, low

6. THE System SHALL allow assigning a lead owner to each lead

7. THE System SHALL track expected closure date for each lead

8. THE System SHALL provide a Kanban board view organized by pipeline stage

9. THE System SHALL provide a table view with filtering by status and priority

10. THE System SHALL provide a dashboard view with analytics and charts

11. THE System SHALL allow recording lead activities with activity type, title, and description

12. WHEN a lead status changes, THE System SHALL create an activity record

13. THE System SHALL calculate and display total leads, pipeline value, conversion rate, and qualified leads count

### Requirement 3: Site Visit Management

User Story: As a project manager, I want to schedule and track site visits for leads, so that I can gather site information and measurements.

#### Acceptance Criteria

1. THE System SHALL allow creating site visit records linked to leads

2. THE System SHALL capture visit date, time, assigned engineer, and site address

3. THE System SHALL support GPS coordinates (latitude and longitude) for site location

4. THE System SHALL allow recording site measurements and observations

5. THE System SHALL support site visit statuses: pending, completed, rescheduled

6. THE System SHALL allow updating site visit status

7. THE System SHALL display site visits within the lead detail view

8. WHEN a site visit is created, THE System SHALL create a lead activity record

### Requirement 4: Drawing Management

User Story: As an engineer, I want to upload and manage project drawings with version control, so that I can track drawing revisions and approvals.

#### Acceptance Criteria

1. THE System SHALL allow uploading drawing files for leads

2. THE System SHALL capture file name, file type, file size, and file URL

3. THE System SHALL support version numbering starting from 1

4. THE System SHALL support drawing statuses: draft, submitted, approved, rejected

5. THE System SHALL allow adding reviewer comments

6. THE System SHALL track who uploaded and who reviewed each drawing

7. THE System SHALL display all drawing versions for a lead

8. WHEN a drawing status changes to approved or rejected, THE System SHALL create a lead activity record

9. WHERE the user has engineer, project manager, or admin role, THE System SHALL allow updating drawing status

### Requirement 5: BOQ Management

User Story: As a project manager, I want to create and manage Bills of Quantities with line items, so that I can provide detailed cost estimates to clients.

#### Acceptance Criteria

1. THE System SHALL allow creating BOQ records linked to leads

2. THE System SHALL support BOQ version numbering

3. THE System SHALL support BOQ statuses: draft, submitted, approved, rejected

4. THE System SHALL allow adding BOQ items with item name, category, quantity, unit, unit price, tax percent, and margin percent

5. THE System SHALL automatically calculate total price for each BOQ item as: (quantity × unit_price) + tax + margin

6. THE System SHALL automatically calculate BOQ subtotal, tax total, margin total, and grand total

7. THE System SHALL allow sorting BOQ items by sort order

8. THE System SHALL track who created and who approved each BOQ

9. THE System SHALL allow updating BOQ status

10. WHEN a BOQ is approved, THE System SHALL create a lead activity record

### Requirement 6: Negotiation Tracking

User Story: As a sales manager, I want to track negotiation rounds with clients, so that I can manage pricing discussions and approvals.

#### Acceptance Criteria

1. THE System SHALL allow creating negotiation records linked to leads

2. THE System SHALL track round number for each negotiation

3. THE System SHALL allow recording revised amount and discount percent

4. THE System SHALL support negotiation statuses: pending, approved, rejected, countered

5. THE System SHALL support a requires approval flag for negotiations exceeding thresholds

6. THE System SHALL track who created and who approved each negotiation

7. THE System SHALL allow updating negotiation status

8. WHEN a negotiation is approved, THE System SHALL create a lead activity record

### Requirement 7: Lead Conversion to Project

User Story: As a project manager, I want to convert won leads into active projects, so that I can transition from sales to execution.

#### Acceptance Criteria

1. WHEN a lead status is set to won, THE System SHALL allow linking the lead to a project

2. THE System SHALL store the won project id in the lead record

3. THE System SHALL display the linked project in the lead detail view

4. THE System SHALL prevent deleting projects that are linked to won leads

### Requirement 8: Project Management

User Story: As a project manager, I want to create and manage projects with budget, timeline, and team information, so that I can track project execution.

#### Acceptance Criteria

1. THE System SHALL allow creating projects with name, type, location, client name, start date, end date, budget, and description

2. THE System SHALL support project types including residential, commercial, industrial, infrastructure

3. THE System SHALL support project statuses: planning, in-progress, on-hold, completed

4. THE System SHALL track project progress as a percentage from 0 to 100

5. THE System SHALL track team size for each project

6. THE System SHALL track who created each project

7. WHERE the user has admin or project manager role, THE System SHALL allow creating and updating projects

8. THE System SHALL allow all authenticated users to view projects

9. THE System SHALL provide a project list view with filtering and search

10. THE System SHALL provide a detailed project view showing all project information, tasks, budget, and team members

### Requirement 9: Task Management

User Story: As a team member, I want to create and track tasks with assignments and status, so that I can manage work items within projects.

#### Acceptance Criteria

1. THE System SHALL allow creating tasks linked to projects

2. THE System SHALL capture task title, description, assigned user, start date, end date, priority, and status

3. THE System SHALL support task priorities: high, medium, low

4. THE System SHALL support task statuses: todo, in-progress, in-review, completed

5. THE System SHALL track task progress as a percentage from 0 to 100

6. THE System SHALL support parent-child task relationships

7. THE System SHALL allow all authenticated users to create and update tasks

8. THE System SHALL provide a Kanban board view organized by task status

9. THE System SHALL allow adding comments to tasks

10. THE System SHALL track who created each task and comment

11. THE System SHALL allow users to delete their own comments

12. WHERE the user has admin or project manager role, THE System SHALL allow deleting any task

### Requirement 10: Budget Management

User Story: As an accountant, I want to track project budgets with cost codes and actual spending, so that I can monitor financial performance.

#### Acceptance Criteria

1. THE System SHALL allow creating budget items linked to projects

2. THE System SHALL capture cost code, description, budgeted amount, actual amount, and committed amount

3. THE System SHALL allow updating budget amounts

4. WHERE the user has admin, project manager, or accountant role, THE System SHALL allow managing budget items

5. THE System SHALL display budget variance (budgeted vs actual)

6. THE System SHALL aggregate budget totals at the project level

### Requirement 11: RA Bill Management

User Story: As a project manager, I want to create and submit Running Account bills for project milestones, so that I can request payment from clients.

#### Acceptance Criteria

1. THE System SHALL allow creating RA bills linked to projects

2. THE System SHALL capture bill number, description, amount, and milestone

3. THE System SHALL support RA bill statuses: draft, submitted, approved, rejected, invoiced

4. THE System SHALL track who created each RA bill

5. WHEN an RA bill is in draft status, THE System SHALL allow submitting for approval

6. WHERE the user has admin, project manager, or accountant role, WHEN an RA bill is submitted, THE System SHALL allow approving or rejecting

7. WHEN an RA bill is approved, THE System SHALL allow generating a client invoice

8. THE System SHALL display RA bills in the finance workflow diagram

9. THE System SHALL count draft, submitted, and approved RA bills for workflow visualization

### Requirement 12: Expense Management

User Story: As a team member, I want to submit expenses for approval, so that I can get reimbursed for project costs.

#### Acceptance Criteria

1. THE System SHALL allow creating expenses linked to projects

2. THE System SHALL capture description, amount, category, date, and receipt URL

3. THE System SHALL support expense categories: materials, labor, equipment, subcontractor, other

4. THE System SHALL support expense statuses: draft, submitted, approved, rejected

5. THE System SHALL track who submitted and who approved each expense

6. THE System SHALL allow all authenticated users to create expenses

7. WHERE the user has admin, project manager, or accountant role, THE System SHALL allow approving or rejecting submitted expenses

8. THE System SHALL calculate total approved expenses

9. THE System SHALL display expenses grouped by status

### Requirement 13: Client Invoice Management

User Story: As an accountant, I want to create and track client invoices with payment status, so that I can manage accounts receivable.

#### Acceptance Criteria

1. THE System SHALL allow creating invoices linked to projects

2. THE System SHALL capture invoice number, client name, amount, date, and due date

3. THE System SHALL support invoice statuses: draft, sent, paid, overdue

4. THE System SHALL track payment date when invoice is paid

5. THE System SHALL support a reconciled flag for closed invoices

6. WHERE the user has admin, project manager, or accountant role, THE System SHALL allow managing invoices

7. WHEN an invoice is in draft status, THE System SHALL allow sending to client

8. WHEN an invoice is sent, THE System SHALL allow recording payment

9. WHEN an invoice is paid, THE System SHALL allow reconciling

10. IF an invoice is sent AND due date is past current date, THEN THE System SHALL mark invoice as overdue

11. THE System SHALL display overdue invoice count as a warning

12. THE System SHALL calculate total invoiced and total paid amounts

13. THE System SHALL display invoices in the finance workflow diagram

### Requirement 14: Vendor Invoice Management

User Story: As an accountant, I want to track vendor invoices and match them with purchase orders, so that I can manage accounts payable.

#### Acceptance Criteria

1. THE System SHALL allow creating vendor invoices linked to projects and vendors

2. THE System SHALL optionally link vendor invoices to purchase orders

3. THE System SHALL capture invoice number, amount, and discrepancy notes

4. THE System SHALL support vendor invoice statuses: received, matched, discrepancy, approved, scheduled, paid

5. THE System SHALL track payment date when invoice is paid

6. WHERE the user has admin, project manager, or accountant role, WHEN a vendor invoice is received, THE System SHALL allow marking as matched or raising discrepancy

7. WHEN a vendor invoice is matched, THE System SHALL allow approving for payment

8. WHEN a vendor invoice is approved, THE System SHALL allow scheduling payment

9. WHEN a vendor invoice is scheduled, THE System SHALL allow processing payment

10. WHEN a vendor invoice has discrepancy status, THE System SHALL allow resolving and re-matching

11. THE System SHALL calculate total vendor payable amount

12. THE System SHALL display vendor invoices in the finance workflow diagram

### Requirement 15: Financial Instruments Tracking

User Story: As an accountant, I want to track EMDs, bank guarantees, and retention/DLP amounts, so that I can manage financial securities.

#### Acceptance Criteria

1. THE System SHALL support instrument types: emd, bank guarantee, retention dlp

2. THE System SHALL support bank guarantee sub-types: performance, advance payment, bid bond

3. THE System SHALL support instrument statuses: active, released, expired, forfeited, overdue

4. THE System SHALL allow creating financial instruments linked to projects

5. THE System SHALL capture amount, issue date, expiry date, release date, bank name, reference number, and retention percent

6. THE System SHALL default retention percent to 5

7. THE System SHALL allow adding notes to instruments

8. THE System SHALL track who created each instrument

9. WHERE the user has admin, project manager, or accountant role, THE System SHALL allow managing financial instruments

10. THE System SHALL provide separate trackers for EMD, Bank Guarantees, and Retention/DLP

11. THE System SHALL display instruments grouped by status

12. THE System SHALL calculate total amounts by instrument type and status

### Requirement 16: Vendor Management

User Story: As a procurement officer, I want to maintain a vendor database with ratings and contact information, so that I can manage supplier relationships.

#### Acceptance Criteria

1. THE System SHALL allow creating vendor records

2. THE System SHALL capture vendor name, contact person, email, phone, address, and category

3. THE System SHALL support vendor rating from 0 to 5

4. THE System SHALL support vendor status: active, inactive

5. WHERE the user has admin, project manager, or procurement officer role, THE System SHALL allow managing vendors

6. THE System SHALL allow all authenticated users to view vendors

7. THE System SHALL display vendors in a grid layout with contact information and ratings

### Requirement 17: Material Request Management

User Story: As a project team member, I want to submit material requests for approval, so that procurement can initiate purchasing.

#### Acceptance Criteria

1. THE System SHALL allow creating material requests linked to projects

2. THE System SHALL capture title, description, quantity, and unit

3. THE System SHALL support material request statuses: pending, approved, rejected, rfq sent, fulfilled

4. THE System SHALL track who created each material request

5. THE System SHALL allow all authenticated users to create material requests

6. WHERE the user has admin, project manager, or procurement officer role, WHEN a material request is pending, THE System SHALL allow approving or rejecting

7. WHEN a material request is approved, THE System SHALL allow creating an RFQ from the request

8. THE System SHALL display material requests in the procurement workflow diagram

9. THE System SHALL count pending and approved material requests for workflow visualization

### Requirement 18: RFQ and Quotation Management

User Story: As a procurement officer, I want to send RFQs to vendors and collect quotations, so that I can compare pricing and select suppliers.

#### Acceptance Criteria

1. THE System SHALL allow creating RFQ records linked to projects

2. THE System SHALL optionally link RFQs to material requests

3. THE System SHALL capture RFQ title and description

4. THE System SHALL support RFQ statuses: draft, sent, quotes received, awarded, cancelled

5. THE System SHALL track who created each RFQ

6. WHERE the user has admin, project manager, or procurement officer role, WHEN an RFQ is in draft status, THE System SHALL allow sending to vendors

7. THE System SHALL allow adding vendor quotations to RFQs

8. THE System SHALL capture quotation amount, delivery days, and notes for each vendor

9. THE System SHALL support selecting one quotation as the winning bid

10. WHEN a quotation is selected, THE System SHALL mark the RFQ as awarded

11. THE System SHALL display quotations inline within the RFQ view

12. THE System SHALL display RFQs in the procurement workflow diagram

13. THE System SHALL count active RFQs, quotes received, and awarded RFQs for workflow visualization

### Requirement 19: Purchase Order Management

User Story: As a procurement officer, I want to create and track purchase orders through delivery and inspection, so that I can manage procurement lifecycle.

#### Acceptance Criteria

1. THE System SHALL allow creating purchase orders linked to projects and vendors

2. THE System SHALL capture PO number, description, total amount, and delivery date

3. THE System SHALL support PO statuses: draft, issued, acknowledged, in-transit, delivered, cancelled

4. THE System SHALL support inspection statuses: pending, passed, failed, na

5. THE System SHALL track who created each PO

6. WHERE the user has admin, project manager, or procurement officer role, THE System SHALL allow managing purchase orders

7. WHEN a PO is in draft status, THE System SHALL allow issuing

8. WHEN a PO is issued, THE System SHALL allow marking as acknowledged by vendor

9. WHEN a PO is acknowledged, THE System SHALL allow marking as in-transit

10. WHEN a PO is in-transit, THE System SHALL allow marking as delivered

11. WHEN a PO is delivered AND inspection status is pending, THE System SHALL allow marking inspection as passed or failed

12. THE System SHALL display POs in the procurement workflow diagram

13. THE System SHALL count issued, in-transit, and delivered POs for workflow visualization

### Requirement 20: Inventory Management

User Story: As a procurement officer, I want to track material inventory levels with minimum stock alerts, so that I can prevent stockouts.

#### Acceptance Criteria

1. THE System SHALL allow creating material records

2. THE System SHALL optionally link materials to projects

3. THE System SHALL capture material name, description, unit, quantity on hand, quantity committed, quantity consumed, and minimum stock level

4. THE System SHALL default minimum stock level to 10

5. WHERE the user has admin, project manager, or procurement officer role, THE System SHALL allow managing materials

6. THE System SHALL allow all authenticated users to view materials

7. IF quantity on hand is less than or equal to minimum stock level, THEN THE System SHALL mark material as low stock

8. THE System SHALL display low stock materials count as a warning

9. THE System SHALL display materials with current quantities and low stock indicators

### Requirement 21: Stakeholder Management

User Story: As a project manager, I want to register stakeholders and track their access levels, so that I can manage project communications.

#### Acceptance Criteria

1. THE System SHALL allow creating stakeholder records linked to projects

2. THE System SHALL capture stakeholder name, email, phone, organization, role, and access level

3. THE System SHALL support access levels: read, write, admin

4. WHERE the user has admin or project manager role, THE System SHALL allow managing stakeholders

5. THE System SHALL allow all authenticated users to view stakeholders

6. THE System SHALL display stakeholders grouped by project

### Requirement 22: Communication Logging

User Story: As a project manager, I want to log communications with stakeholders, so that I can maintain a record of project discussions.

#### Acceptance Criteria

1. THE System SHALL allow creating communication records

2. THE System SHALL optionally link communications to projects and stakeholders

3. THE System SHALL capture communication type, subject, content, date, and participants

4. THE System SHALL support communication types: email, phone, meeting, other

5. THE System SHALL track who created each communication record

6. THE System SHALL allow all authenticated users to create and view communications

7. THE System SHALL display communications in chronological order

### Requirement 23: Meeting Management

User Story: As a project manager, I want to schedule meetings and record minutes, so that I can document project discussions and decisions.

#### Acceptance Criteria

1. THE System SHALL allow creating meeting records linked to projects

2. THE System SHALL capture meeting title, date, time, duration, location, agenda, minutes, and participants

3. THE System SHALL default meeting duration to 60 minutes

4. THE System SHALL track who created each meeting

5. THE System SHALL allow all authenticated users to create and view meetings

6. THE System SHALL allow updating meeting minutes after the meeting

7. THE System SHALL display meetings in chronological order

### Requirement 24: Document Management

User Story: As a team member, I want to upload and organize project documents with version control, so that I can maintain document history.

#### Acceptance Criteria

1. THE System SHALL allow uploading documents linked to projects

2. THE System SHALL capture file name, file type, file size, file URL, and category

3. THE System SHALL support document categories: general, contract, drawing, report, other

4. THE System SHALL support document statuses: draft, active, archived

5. THE System SHALL support version numbering starting from 1

6. THE System SHALL track who uploaded each document

7. THE System SHALL allow all authenticated users to upload and view documents

8. THE System SHALL allow creating document versions with change descriptions

9. THE System SHALL display all versions for each document

10. THE System SHALL allow updating document status

### Requirement 25: Workflow Visualization

User Story: As a user, I want to see visual workflow diagrams for finance and procurement processes, so that I can understand process stages and progress.

#### Acceptance Criteria

1. THE System SHALL display a finance workflow diagram with stages: RA Draft, RA Submit, RA Approve, Invoice, Payment, Vendor Match, Reconcile

2. THE System SHALL display a procurement workflow diagram with stages: Request, Approve, RFQ, Quotes, Award, PO, Transit, Inspect, Inventory

3. THE System SHALL show item counts at each workflow stage

4. WHEN a user clicks a workflow stage, THE System SHALL highlight the stage and filter the data view to show items at that stage

5. THE System SHALL allow clicking the active stage again to clear the filter

6. THE System SHALL automatically switch to the appropriate tab when a workflow stage is clicked

### Requirement 26: Stage Links Management

User Story: As a project manager, I want to link tasks, stakeholders, and documents to workflow stages, so that I can organize resources by process step.

#### Acceptance Criteria

1. THE System SHALL allow linking tasks to workflow stages

2. THE System SHALL allow linking stakeholders to workflow stages

3. THE System SHALL allow linking documents to workflow stages

4. WHEN a workflow stage is active, THE System SHALL display a stage links panel

5. THE System SHALL show all linked tasks, stakeholders, and documents for the active stage

6. THE System SHALL allow adding and removing links from the stage links panel

7. THE System SHALL support stage links for both finance and procurement workflows

### Requirement 27: Admin Panel and Role Management

User Story: As an admin, I want to manage user roles and view permissions, so that I can control system access.

#### Acceptance Criteria

1. THE System SHALL provide an admin panel accessible only to users with admin role

2. THE System SHALL display a permissions matrix showing all roles and their access levels

3. THE System SHALL show permission levels: full, own, read, none

4. THE System SHALL display role descriptions and capabilities

5. THE System SHALL provide a role switcher for testing different role permissions

6. THE System SHALL allow admins to assign and remove roles for users

7. THE System SHALL display an access denied state for non-admin users attempting to access the admin panel

### Requirement 28: Dashboard and Analytics

User Story: As a user, I want to see a dashboard with KPIs and project statistics, so that I can monitor overall system status.

#### Acceptance Criteria

1. THE System SHALL display a dashboard with key performance indicators

2. THE System SHALL show total projects count and breakdown by status

3. THE System SHALL show total tasks count and breakdown by status

4. THE System SHALL show financial metrics: total budget, expenses, invoices

5. THE System SHALL show procurement metrics: active POs, pending requests

6. THE System SHALL display recent activity feed

7. THE System SHALL provide charts and visualizations for project and financial data

8. THE System SHALL allow filtering dashboard data by date range and project

### Requirement 29: Reports and Export

User Story: As a manager, I want to generate reports and export data, so that I can analyze information and share with stakeholders.

#### Acceptance Criteria

1. THE System SHALL provide a reports page with predefined report templates

2. THE System SHALL support exporting data to CSV format

3. THE System SHALL allow exporting leads, projects, tasks, expenses, invoices, POs, and vendors

4. THE System SHALL allow selecting which columns to include in exports

5. THE System SHALL generate export files with appropriate headers

6. THE System SHALL provide project reports showing budget, timeline, and progress

7. THE System SHALL provide financial reports showing income, expenses, and profitability

### Requirement 30: Notifications

User Story: As a user, I want to receive notifications for important events, so that I can stay informed about system activities.

#### Acceptance Criteria

1. THE System SHALL create notification records for significant events

2. THE System SHALL support notification types: task_assigned, expense_approved, invoice_paid, po_delivered, etc.

3. THE System SHALL display a notification panel showing recent notifications

4. THE System SHALL show unread notification count

5. THE System SHALL allow marking notifications as read

6. THE System SHALL allow clearing all notifications

7. THE System SHALL display notifications in chronological order with newest first

### Requirement 31: Audit Logging

User Story: As an admin, I want to track all system activities, so that I can maintain an audit trail for compliance.

#### Acceptance Criteria

1. THE System SHALL create audit log records for all data modifications

2. THE System SHALL capture user ID, activity description, resource type, resource ID, IP address, and status

3. THE System SHALL support storing metadata as JSON for additional context

4. THE System SHALL allow admins to view audit logs

5. THE System SHALL display audit logs in chronological order

6. THE System SHALL allow filtering audit logs by user, resource type, and date range

7. THE System SHALL retain audit logs indefinitely